Minimum Viable Product (MVP)

Project: Medical Research AI Assistant using Retrieval-Augmented Generation (RAG)

Sprint 1 – Project Planning & Setup

MVP Achievements:

Finalized project requirements and scope.

Designed system architecture and workflow.

Set up GitHub repository and development environment.

Created frontend and backend project structure.

Assigned Scrum roles and planned sprint backlog.

Deliverable: A fully initialized project environment ready for development.

Sprint 2 – Frontend Development & Document Processing

MVP Achievements:

Developed Login and Registration pages.

Created Home Dashboard and Sidebar Navigation.

Built AI Chat interface.

Added medical research paper upload functionality.

Implemented Search, About, and Profile pages.

Implemented document preprocessing and text chunking.

Deliverable: A functional frontend capable of uploading research papers and navigating through the application.

Sprint 3 – RAG Pipeline & Backend Development

MVP Achievements:

Developed FastAPI backend APIs.

Implemented embedding generation.

Configured Vector Database.

Implemented BM25 Retrieval.

Integrated Hybrid Search (BM25 + Vector Search).

Integrated Gemini AI for response generation.

Generated responses with source citations.

Deliverable: A working AI backend capable of retrieving relevant medical information and generating intelligent answers.

Sprint 4 – Frontend & Backend Integration

MVP Achievements:

Connected React frontend with FastAPI backend.

Enabled AI chat functionality.

Integrated document upload with backend processing.

Implemented search functionality.

Added chat history.

Added loading indicators and error handling.

Improved responsive UI.

Deliverable: A fully functional end-to-end Medical Research AI Assistant.

Sprint 5 – Testing, Optimization & Documentation

MVP Achievements:

Performed integration testing.

Fixed frontend and backend issues.

Improved application performance.

Optimized user interface.

Completed project documentation.

Prepared application for final demonstration.

Deliverable: A stable, tested, and presentation-ready Medical Research AI Assistant.

Final MVP Outcome

User Authentication

Home Dashboard

Medical Research Paper Upload

AI Chat Assistant

RAG-based Question Answering

Hybrid Search (BM25 + Vector Search)

Gemini AI Integration

Search Functionality

Chat History

Source Citations

Responsive User Interface

Error Handling

Integration Testing

Conclusion

The Minimum Viable Product (MVP) successfully delivers the essential features of the Medical Research AI Assistant. All planned objectives across Sprints 1–5 were completed, resulting in a functional, tested, and demonstration-ready application.