# SPRINT MVP PLAN REPORT (TEAM-4)

PROJECT:
Medical Healthcare Research AI Assistant Using Retrieval-Augmented Generation (RAG) and Large Language Models

# Introduction

This report summarizes the MVP-driven development of the Medical Healthcare Research AI Assistant. The project follows Agile Scrum and delivers incremental functionality through multiple sprints, ensuring that each sprint produces a working MVP.

# Development Methodology

• Agile Scrum
• Incremental MVP Development
• Sprint Reviews
• Daily Stand-ups
• Continuous Integration

# Project Timeline

| Sprint | Theme | Duration | Status |
| --- | --- | --- | --- |
| Sprint 1 | Foundation & Planning | 2 Days | Completed |
| Sprint 2 | Knowledge Retrieval Engine | 2 Days | Completed |
| Sprint 3 | AI Intelligence Engine | 3 Days | Completed |
| Sprint 4 | User Experience & Cloud Integration | 4 Days | In Progress |
| Sprint 5 | Quality Assurance & Production Release | 4 Days | Planned |

# Sprint 1 – Foundation & Planning

## Sprint Goal

Establish the project foundation and development environment.

## Sprint Deliverables

| Module | Deliverable | Status |
| --- | --- | --- |
| Planning | Architecture & Requirement Analysis | Completed |
| Repository | Git Repository & Structure | Completed |
| Environment | Development Setup | Completed |
| Dataset | Medical Dataset Preparation | Completed |

## MVP Achieved

Stable project foundation established.

Development environment ready.

Repository and documentation prepared.

# Sprint 2 – Knowledge Retrieval Engine

## Sprint Goal

Build the knowledge retrieval pipeline for medical literature.

## Sprint Deliverables

| Module | Deliverable | Status |
| --- | --- | --- |
| Processing | Document Parsing & Chunking | Completed |
| Embeddings | Embedding Generation | Completed |
| Vector DB | ChromaDB Integration | Completed |
| Retrieval | Dense + BM25 + Hybrid Retrieval | Completed |

## MVP Achieved

Medical papers indexed.

Hybrid retrieval operational.

Evidence retrieval completed.

# Sprint 3 – AI Intelligence Engine

## Sprint Goal

Deliver an end-to-end evidence-based AI assistant.

## Sprint Deliverables

| Module | Deliverable | Status |
| --- | --- | --- |
| LLM | Gemini Integration | Completed |
| Prompting | Prompt Engineering | Completed |
| Responses | Citation & Response Validation | Completed |
| Frontend | Frontend Development | Completed |
| Integration | Frontend connected with RAG | Completed |
| Features | PDF Upload & End-to-End | Completed |

## MVP Achieved

Users can upload PDF research papers.

Users can ask questions in natural language.

AI generates answers with citations.

Complete end-to-end RAG workflow delivered.

# 7. Sprint 4 – User Experience & Cloud Integration

## Sprint Goal

Integrate the complete application and prepare it for cloud deployment.

## Sprint Deliverables

| Module | Deliverable | Status |
| --- | --- | --- |
| Frontend | Upload Interface | Completed |
| Frontend | Chat Interface | Completed |
| Frontend | Search Interface | Completed |
| Backend | Frontend connected with Backend APIs | Completed |
| Integration | Frontend connected with RAG | Completed |
| Cloud | Railway Configuration & Database Integration | In Progress |
| Frontend | Source Citation Display | In Progress |
| Frontend | Chat History | In Progress |
| Testing | End-to-End Integration Testing | In Progress |

## MVP Achieved

Upload Interface completed.

Chat Interface completed.

Search Interface completed.

Frontend connected with Backend APIs.

Frontend integrated with the RAG pipeline.

## Sprint Progress

Current Progress: Approximately 50% complete.
Remaining work includes Railway integration, chat history, citation display, and final end-to-end testing.

# 8. Sprint 5 – Quality Assurance & Production Release

## Sprint Goal

Optimize, validate and prepare the application for deployment.

## Sprint Deliverables

| Module | Deliverable | Status |
| --- | --- | --- |
| Evaluation | Retrieval Accuracy | Planned |
| Validation | Citation Verification | Planned |
| Testing | Hallucination Testing | Planned |
| Deployment | Docker & Deployment | Planned |
| Documentation | Final Documentation | Planned |

## MVP Achieved

Deployment-ready Medical Research AI Assistant.

Final presentation-ready MVP.

# 9. Current Project Status

Project Foundation completed.

Hybrid Retrieval completed.

Gemini integration completed.

Frontend completed.

Frontend connected with Backend APIs.

Frontend connected with the RAG pipeline.

PDF upload and end-to-end question answering completed.

Railway integration currently in progress.

# 10. Final MVP Vision

Deliver a scalable Medical Research AI Assistant capable of accepting PDF research papers, retrieving relevant scientific evidence through Hybrid Retrieval, generating evidence-based answers using Gemini, and presenting responses with supporting citations through a modern web interface.