# Minimum Viable Product (MVP) Document

## Project Name

Medical Healthcare Research AI Assistant using RAG & LLM

## Project Overview

An AI-powered web application that enables users to upload medical research papers, search relevant information, and interact with an AI chatbot using Retrieval-Augmented Generation (RAG) and Large Language Models (LLMs).

## MVP Objective

Deliver a functional end-to-end application capable of processing medical research papers, retrieving relevant information, and generating AI-powered responses with source citations.

## MVP Features (Completed up to Sprint 4)

Home Dashboard

Upload Research Papers

Search Research Papers

AI Chat Interface

About Page

React Routing

XML/PDF Processing

Text Cleaning & Chunking

Metadata Extraction

Embedding Generation

Vector Database (FAISS/ChromaDB)

BM25 Retrieval

Dense Retrieval

Hybrid Retrieval

Prompt Builder

LLM Integration

Upload API

Search API

Chat API

Frontend-Backend Integration

Citation Display

## Sprint-wise Progress

Sprint 1

Tasks: Requirement analysis, architecture, repository setup, Scrum planning.

Outcome: Foundation established.

Sprint 2

Tasks: Parsing, preprocessing, chunking, embeddings, vector DB, BM25.

Outcome: Documents indexed.

Sprint 3

Tasks: Dense retrieval, hybrid retrieval, prompt builder, LLM integration, backend APIs.

Outcome: Core RAG completed.

Sprint 4

Tasks: Frontend-backend integration, upload, search, chatbot, citations, end-to-end workflow.

Outcome: MVP completed.

## Business Value

Fast access to medical research.

AI-powered answers with citations.

Semantic + keyword search.

User-friendly web interface.

## Remaining Scope (Sprint 5)

Testing

Performance Optimization

Bug Fixes

Docker Deployment

Documentation

Final Demo

## Conclusion

The Minimum Viable Product (MVP) has been achieved by the end of Sprint 4. The application supports document upload, document processing, retrieval, AI-powered responses, and citation display through an integrated frontend and backend. Sprint 5 will focus on testing, deployment, and final release.