## Slide 1: ML BOOTCAMP TITLE:-Medical Research Paper Assistant using RAG and LLM
by scrum master
M.Srija Reddy
TEAM-4

## Slide 2: PROBLEM STATEMENT
Researchers, students, and healthcare professionals often spend a lot of time searching through large numbers of medical research papers and clinical guidelines to find relevant information. Understanding complex medical content and comparing multiple sources is difficult and time-consuming. There is a need for an intelligent system that can quickly answer user questions from trusted medical documents and provide citation-backed responses.However, finding relevant information from hundreds of lengthy documents is slow, time-consuming, and often inefficient.

## Slide 3: PROJECT OVERVIEW:
The Medical Research Paper Assistant – Ask questions over research papers and clinical guidelines is an AI-based web application that helps users interact with medical documents through a chatbot interface. The system ingests research papers and clinical guidelines, processes them into searchable chunks, and uses RAG + LLM to generate accurate answers with citations. It also supports document search, filtering, and conversation history, making medical knowledge retrieval faster, easier, and more reliable.

## Slide 4: USER REQUIREMENTS
Medical research chatbot.
XML document processing.
Document search and filtering.
Citation-supported responses.
Conversation history.
Responsive user interface.

## Slide 5: FUNCTIONAL REQUIREMENTS
Allow uploading and reading XML research papers.
Process documents into searchable chunks.
Generate embeddings and build a vector database.
Retrieve relevant information using RAG.
Generate AI responses with citations.
Provide document upload and management.
Allow searching by journal, author, publication year and keywords.

## Slide 6: NON - FUNCTIONAL REQUIREMENTS
Fast response time.
Scalable architecture.
Responsive UI.
Reliable processing of thousands of XML files.
Maintainable and modular codebase.

## Slide 7: Product Execution Workflow
→ System extracts text from documents (XML) → Text is cleaned and split into chunks → Embeddings are generated for each chunk → Chunks + embeddings are stored in Vector Database → User asks a question in chatbot → System converts query into embedding → Retriever finds most relevant chunks → LLM generates answer using retrieved context → Final response with citations is shown to the user

## Slide 8: TECHNICAL FRAMEWORK
Frontend: React.js for chatbot UI, search filters, and document management pages.
Backend: FastAPI / Flask for API handling and business logic.
Document Ingestion Layer: Upload and process research papers / clinical guidelines.
Parsing Layer: Extract text and metadata from XML, PDF, or DOCX files.
Chunking Module: Split extracted content into smaller searchable text chunks.
Embedding Model: Convert chunks and user queries into vector embeddings.
Vector Database: Store embeddings and perform similarity search.
RAG Pipeline: Retrieve relevant chunks based on the user query.
LLM Layer: Generate natural language answers using retrieved content.
Storage & History: Store metadata, user chat history, and citation details.

## Slide 9: PROJECT TASKS
Project Module | Module Responsibilities
RAG Pipeline | Embedding generation, vector database, retrieval, prompt building, LLM integration, citation generation
Backend | FastAPI, REST APIs, authentication (optional), database connection, logging, API integration
Frontend | User interface, chatbot page, document upload, search filters, citation display, chat history
Data Processing & Database | XML parsing, text preprocessing, chunking, metadata extraction, processed data storage, vector database management
Evaluation, Testing & Deployment | RAG evaluation, retrieval metrics, hallucination detection, unit testing, performance testing, deployment, monitoring

## Slide 10: Sprint Planning Overview
The project has been planned into five sprints, each focusing on a specific phase of development.
Sprint 1- Project Setup & Planning
Sprint 2- Frontend & Data Processing
Sprint 3- RAG Pipeline Development
Sprint 4- System Integration
Sprint 5- Testing & Deployment

## Slide 11: Sprint 1- Completed
Sprint Goal: Establish the project foundation and development environment.
Planned and Completed Tasks:
Requirement Analysis
Team Role Assignment
GitHub Repository Setup
Project Folder Structure
React Frontend Initialization
Dependency Installation
Medical XML Dataset Preparation
Outcome: A complete project foundation was successfully established, enabling parallel development across all modules.

## Slide 12: Sprint 2- Completed
Goal: Develop the user interface and prepare the medical documents for AI retrieval.
Planned and Completed Tasks:
Frontend: Navigation Bar, Home Page, Upload Page, Search Page, Chat Page, About Page, Footer, React Router, Responsive Design
Data Processing: XML Parsing, Metadata Extraction, Text Cleaning,Chunk Generation, Embedding Generation, Vector Database Setup, BM25 Index Creation
Outcome: The frontend is ready and the medical documents have been processed for retrieval.

## Slide 13: Sprint 3 - On Going
Sprint Goal: Develop the core Retrieval-Augmented Generation (RAG) pipeline and backend services.
Completed:
Prompt Builder
LLM Integration (Gemini/OpenAI)
Backend Foundation
Dense Retrieval
Hybrid Retrieval
UI & Dashboard Enhancement

## Slide 14: SPRINT-3
In Progress:
Embedding Generation
Vector Database Configuration
File Upload API
Search API
Chat API
Backend Integration Testing
OUTCOME:Core RAG pipeline and backend services implemented to enable intelligent medical information retrieval.

## Slide 15: SPRINT-4
Goal: Complete frontend-backend integration.
Planned Features:
Upload Functionality
Search Integration
Chat Integration
Citation Display
Chat History
API Integration
Error Handling
End-to-End Testing
OUTCOME:Frontend and backend integrated, delivering a fully functional end-to-end Medical Research Assistant.

## Slide 16: SPRINT-5
Goal: Testing, Optimization and Final Delivery.
Planned Activities:
Retrieval Accuracy Evaluation
Citation Verification
Hallucination Testing
Docker Deployment
Performance Optimization
Documentation
Final Demonstration

## Slide 17: CONCLUSION
The Medical Research Paper Assistant helps users quickly access information from research papers and clinical guidelines through an AI-powered chatbot. It reduces the time and effort required to search and understand complex medical documents. By using RAG + LLM, the system provides accurate, citation-backed answers from trusted sources. Overall, the project offers an efficient, user-friendly, and scalable solution for medical information retrieval.