ML-BOOTCAMP

SPRINT PLAN

SPRINT 1 (1,2,3 July)

Goal: Understand the project and prepare the development environment.

Tasks

·  Analyze project requirements

·  Create GitHub repository

·  Design project folder structure

·  Initialize React (Vite) frontend

·  Initialize FastAPI backend

·  Install required dependencies

·  Prepare medical XML dataset

·  Create initial project documentation

Deliverable: Project setup completed.

SPRINT 2 (4, 5,6 July)

Goal: Prepare the medical documents.

Frontend

- Create Navigation Bar

- Configure React Router

- Create Home Page

- Create Upload Page

- Create Search Page

- Create Chat Page

- Create About Page

- Create 404 Page

- Create Footer

- Test Navigation

- Responsive Layout

Data Processing

- Parse XML documents

- Extract Title, Abstract, Methods, Results, etc.

- Clean and preprocess text

- Chunk documents

- Generate embeddings

- Store embeddings in Vector Database

- Build BM25 Index

Deliverable: Frontend navigation completed and document processing pipeline ready.

SPRINT 3 (7,8,9 July)

Goal: Build the RAG engine.

Tasks

- Implement Hybrid Retrieval (BM25 + Vector Search)

- Configure FAISS/ChromaDB

- Retrieve relevant document chunks

- Build Prompt Template

- Integrate Gemini/OpenAI LLM

- Generate AI responses

- Return source citations

- Develop Upload API

- Develop Search API

- Develop Chat API

Deliverable: Working Medical RAG engine with backend APIs.

SPRINT 4 (10,11,12 July)

Goal: Complete application integration.

Tasks

- Connect Frontend with Backend APIs

- Implement Upload functionality

- Implement Chat Interface

- Implement Search Interface

- Display source citations

- Add loading indicators

- Add error handling

- Implement Chat History

- Perform End-to-End Integration Testing

- Fix integration issues

Deliverable: Fully integrated Medical Research AI Assistant.

SPRINT 5 (13,14,15 July)

Goal: Testing, Optimization and Final Submission.

Tasks

- Fix bugs

- Improve retrieval quality

- Improve response quality

- Test different medical queries

- Evaluate retrieval accuracy

- Verify citations

- Perform unit and integration testing

- Prepare Docker setup

- Final documentation

- Prepare project presentation

- Final demonstration

Deliverable: Project ready for evaluation and demonstration.